## Slide 1
Planned
126
points
Delivered
80
points
5% productivity increase compared to previous sprint
The Stats
Translating into 410 hours of estimated work
Logged
512
hours
The real effort put in by the team (as logged in Jira)
Sprint X Overview
Chart: 
| 0 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12
Natural | 126 | 115.5 | 105 | 94.5 | 84 | 73.5 | 63 | 52.5 | 42 | 31.5 | 21 | 10.5 | 0
Real | 126 | 126 | 126 | 126 | 121 | 108 | 95 | 95 | 90 | 80 | 65 | 55 | 46
The Burndown
The Point Breakdown
Chart: 
| Not Started | In Progress | Complete
Sales | 6 | 30 | 80
Live Bugs Addressed
5
issues
Sprint Bugs
12
issues
6% increase in bugs compared to previous sprint
The Distractions
Approx. 10 hours effort
Blockers
“Many tasks were underestimated”
Main Bug Theme:
Internet too temperamental
retrospective quotes
“Testing environments not ready”
“Resources not protected”
Objectives Achieved
Build the world’s coolest website
Construct a doomsday device
Build a time machine
Find a solution to global warming
Objectives Not Achieved
Solve the middle east crisis
Square the circle
Chart: 
| 0 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9
Real | 80 | 90 | 120 | 115 | 70 | 80 | 92 | 95 | 110 | 104
Velocity per Sprint
Releases
01.03.2016
Features
Awesome feature #1
Incredible Widget #2
“Better than Google” Search
“Download the internet” Page
Fixes
Bug #123
Bug #456
Bug #789
http://linktoVSTS or other online tool
Release
Notes
http://release.notes